Biogaian Meeting 10/22/19

In attendance: Paul, Elizabeth, Joey, Fuuad, Hayra, Patricia, Laura, Helen, Anita

Facilitating: Laura

Scribe: Anita

BUDGET NIGHT!!

Other items: Birch limbs, Microshelter repair, trees in wetland, cottonwoods on Lost Lake Rd

Microshelter Repair: Joey volunteers to help with the microshelter

Birch limbs: Mary? Doulas Runde? Nartano? Phil? We need opinions on whether or not we can take it out or if we need to call an arborist. Paul will tackle it with Mary when the tree is dormant.

Wetland trees update: Marilyn received an email from our neighbor north of the wetland saying there were some trees threatening their house. Mary and Helen investigated, and Helen is making an appointment to look at which trees are in question.

Cottonwoods by Lost Lake and 3 birches by the oasis: Ask team of Paul and Mary "tree-ahge"

Budget

Please get reimbursements in ASAP.

Spreadsheet attached, Helen explaining spreadsheet:

The Biogaian budget comes from 2 different organizations: Songaia Landscape Operations and G2T Garden operations.

See spreadsheet for changes.

Biogaian Proposal Restorationist Stipend (See document attached)

Forest Subcommittee Approved Restorationist stipend

Patricia consents

Helen consents

Paul consents

Joey consents

Hayra consents

Laura consents

Proposal to Biogaians for Restorationist Contract

Oct 2019

# Proposal

At our last Biogaian meeting it was suggested that Anita be awarded a stipend for acting as community partner (CP) point person with the UWREN capstone program. It was requested that we look at how many hours will be devoted to this project throughout its duration and come up with a reasonable suggestion of a stipend amount. We currently have $1000 still in the Forest Stewardship budget and request an additional $500 from the 2020 budget. This would be a total stipend of $1,500. (Note: we do not need to match the UW contribution until 2020. This $500 match would be included in the 2020 budget.)

# Cost summary

Anita Higgins will be under contract to serve as the Songaia point person for the UWREN capstone project. This contract will run from October 2019 and June 2020, and for her labor and expertise under this contract she will be paid $1,500 in three installments. This total to include $1,000 from the 2019 budget and $500 proposed from the 2020 budget.

# Timeline and Estimated Hours

Here is a list of all Community Partnership and Songaia activities, dates, and their corresponding estimated CP time investment.

| Dates | Activites | Notes | Measurable | Time investment (estimated) |
| --- | --- | --- | --- | --- |
| July 2019 | Write and submit Request for proposal | RFP sent to Biogaians, accepted by UWREN faculty | RFP | 4 Hours (completed) |
| Oct 4 | Attend UW class poster session | Poster creation, session attendance | Poster, Student recruitment | 6 hours (completed) |
| Oct. - June | Meet with Forest stewardship sub committee and report to Biogaians on a monthly basis | October meeting already completed | Report to Biogaians | (1 ½ hrs/mo x 9 mos) 13 ½ hours |
| Mid-Oct. | Meet with the student team to discuss project | 30-60 minute meeting arranged by students at field site, coordination | Site assessment | 1 hour |
| Oct.-Nov. | Promptly and thoughtfully answer questions | As needed by students | Report of hours | 3 hours |
| Dec. 6-9 | Review and return proposal within 3 business days | Rough project proposal w/timeline | Project proposal | 2 hours |
| January-May | Support of the team’s field activities | Coordinate work parties (site prep/invasive removal, plant installation), plant procurement, etc | Work parties (4-6), Plants procured | Avg 3 hr/wk for 5 months= 60 hours |
| Early Feb | Review and return Work Plan within 3 business days | Review/comment upon/approve work plan | Work plan | 4 hours |
| Late Feb / Early Mar | Review field site progress | Team meeting to assess progress | Report of hours | 1 hour |
| April | Be available to consult and support Stewardship plan development | For maintenance and monitoring appropriate to capacity of CP | Stewardship plan | See Jan-May hours |
| Late May | Attend Stewardship training | Familiarize CP with key elements of Stewardship plan | Workshop w/community for continued stewardship | 2 hours |
| June 4 | Final poster session | 6-8 pm at the Center for Urban Horticulture | Invitation to Songaians | 2 hours |
|  |  | TOTAL |  | 98.5 hours |

| Biogaians | 2019 Budget vs Expenditures |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 10/07/19 |  |  |  |  |  |  |  |  |  |  |
| Landscape Operations |  | 2019 Budget | 2019 Actuals 10/7 |  |  |  | 2020 Budget |  |  |  |  |
| (Songaia Assn) | Tools and Parts | $450.00 | $454.47 |  |  |  | Tools and Parts | $450.00 |  |  |  |
|  | Invoiced maintenance labor | $350.00 | $350.00 | Nartano's contract |  |  | Invoiced Maintenance | $350.00 |  |  |  |
|  | Gasoline | $250.00 | $191.73 |  |  |  | gasoline | $250.00 |  |  |  |
|  | Fencing/hardscape | $600.00 | $236.53 | Goat fencing/feed up to $400 |  |  | hardscape | $300.00 | dumpster pad, goat pad |  |  |
|  | Stewardship (Forest) | $1,000.00 |  | Implement Forest Stewardship |  |  | Forest Stewardship |  |  |  |  |
|  | Forest Trees | $0.00 |  |  |  |  |  |  |  |  |  |
|  | Yard Waste Can share | $765.00 | $1,332.19 | ½ Brush dumpster |  |  | ½ Brush dumpster | $1,000.00 |  |  |  |
|  | Consumables | $70.00 | $16.49 |  |  |  | Consumables | $70.00 |  |  |  |
|  | Labor for Pond/Swale Clearing | $300.00 | $257.50 |  |  |  | labor for swale | $360.00 |  |  |  |
|  | Worming/vaccines | $50.00 | $24.65 |  |  |  | goat feed | $400.00 |  |  |  |
|  | TOTALS | $3,785.00 | $2,838.91 |  |  |  | goat vaccinations | $50.00 |  |  |  |
|  | Bookkeeping adjustments | ½ dumpster | -800 |  |  |  | Arborist | $3,000.00 |  |  |  |
|  |  | ½ gas | -100 |  |  |  | Graywater? | $500.00 |  |  |  |
|  |  |  |  |  |  |  | Meadow labor | $360.00 |  |  |  |
|  |  | goat food | 165 |  |  |  |  |  |  |  |  |
|  | Ideas for 2019 | goat house | 500 |  |  |  |  |  |  |  |  |
|  |  | meadow? |  |  |  |  |  |  |  |  |  |
|  |  | graywater | 500 |  |  |  |  |  |  |  |  |
|  |  | Forest Steward | 500 |  |  |  | Forest match (UW) | $500.00 |  |  |  |
|  |  | Forest Steward | 500 |  |  |  | Forest Steward | $1,500.00 |  |  |  |
|  |  | Total | $4,103.91 |  |  |  | Total | $8,640.00 |  |  |  |
| G2T Garden Operations Budget |  | 2019 Budget |  |  |  |  | 2020 Budget |  |  |  |  |
|  | Stewardship (Orchards) | $1,000.00 | $10.00 | ½ dumpster, hired labor |  |  | half brush dumpster | $1,000.00 |  |  |  |
|  | Consumables/Tools | $1,250.00 | $368.68 |  |  |  | Irrigation supplies | $100.00 |  |  |  |
|  | Hardscape/Fencing | $1,800.00 | $459.12 | Irrigation supplies, worm bins, |  |  | Consumables | $500.00 |  |  |  |
|  | Plants & Trees | $100.00 |  |  |  |  | Hardscape | $200.00 | cattle panels, hoop house plastic etc |  |  |
|  | Seeds | $350.00 | $130.64 |  |  |  | Tools and Parts | $500.00 |  |  |  |
|  | Equipment Invoiced Maintenance | $350.00 | $350.00 | Nartano's contract |  |  | Invoiced Maintenance | $350.00 |  |  |  |
|  | Equipment Repairs | $200.00 | $64.68 |  |  |  | Seeds | $350.00 |  |  |  |
|  | Microshelter | $200.00 | $50.00 | Maintain microshelter |  |  | Plants and Trees | $100.00 |  |  |  |
|  | TOTALS | $5,250.00 | $1,433.12 |  |  |  | Microshelter | $200.00 | mattress |  |  |
|  | Bookkeeping adjustments | ½ dumpster | 800 |  |  |  | Intern housing | $750.00 | 2nd microshelter |  |  |
|  |  | ½ gas | 100 |  |  |  |  |  |  |  |  |
|  | 2019 ideas | tool repair | 200 | weedeater motor |  |  |  |  |  |  |  |
|  |  | compost etc | 75 |  |  |  |  |  |  |  |  |
|  |  | orchard spray | 200 |  |  |  |  |  |  |  |  |
|  |  | tools (below)? | 300 |  |  |  |  |  |  |  |  |
|  |  | cattle panels? | 100 |  |  |  |  |  |  |  |  |
|  |  | leaf blower | 200 |  |  |  |  |  |  |  |  |
|  |  | Total | $3,408.12 |  |  |  | Total | $4,050.00 |  |  |  |
| NOTES | Costs that should have been shared still being worked out by bookkeepers |  |  |  |  |  |  |  |  |  |  |
|  | Arborwell was paid total of $3060 from reserves for taking down 3 trees and weeping beech limb |  |  |  |  |  |  |  |  |  |  |
|  | tools: forks, saws, scythes, sawblades, short ladder, broadfork |  |  |  |  |  |  |  |  |  |  |